IEEE P802.22
Wireless RANs

| Key Spectrum Sensing Tasks |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date: 2006-09-29 |  |  |  |  |
| Author(s): |  |  |  |  |
| Name | Company | Address | Phone | Email |
| Steve Shellhammer | Qualcomm | 5775 Morehouse Drive San Diego, CA 92121 | (858) 658-1874 | Shellhammer@ieee.org |

Abstract

A summary of Key Spectrum Sensing Tasks that need to be completed within the IEEE 802.22 working group.

Notice: This document has been prepared to assist IEEE 802.22. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s).  The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

Release: The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication.  The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.22.

Patent Policy and Procedures: The contributor is familiar with the IEEE 802 Patent Policy and Procedures

<http://standards.ieee.org/guides/bylaws/sb-bylaws.pdf>, including the statement "IEEE standards may include the known use of patent(s), including patent applications, provided the IEEE receives assurance from the patent holder or applicant with respect to patents essential for compliance with both mandatory and optional portions of the standard."  Early disclosure to the Working Group of patent information that might be relevant to the standard is essential to reduce the possibility for delays in the development process and increase the likelihood that the draft publication will be approved for publication.  Please notify the Chair <Carl R. Stevenson> as early as possible, in written or electronic form, if patented technology (or technology under patent application) might be incorporated into a draft standard being developed within the IEEE 802.22 Working Group. If you have questions, contact the IEEE Patent Committee Administrator at <patcom@ieee.org>.

# Introduction

The purpose of this document is to list all the key spectrum sensing tasks that need to be completed within the IEEE 802.22 working draft.  There are three broad areas of requirement. The first area is sensing techniques.  The second area is over-the-air signalling.  And the third area is testing.  Each of these areas is briefly described in the subsequent sections.  In each section, there is a table with a check-off list.  This will enable the working group to revise this document when ever a task has been completed.  This will allow the working group members to track the progress in the completion of the spectrum sensing tasks.

# Sensing Techniques

As part of the 802.22 Functional Requirements [1] the WRAN standard must be able to sense a number of licensed signal types.  Therefore, for each of the licensed signal type the key task is to develop a sensing technique that meets the sensing requirements in the functional requirements.  To demonstrate that the sensing technique meeting the requirements there must be simulation results.  Table 1 lists all the licensed signal types the standard must be able to sense.  The second column is a place to check-off that the simulation results show the technique meets the requirements.  The third column is a place to check-off that the test for the sensing technique is complete so that it can be inserted into the draft as a recommended technique.  The list of licensed signal types comes from Annex D in the functional requirements document [1].  For US operation the first three signal types in Table 1 must be completed.

| Licensed Signal Type | Demonstrated that recommended sensing technique meets requirements | Completed test for sensing technique |
| --- | --- | --- |
| ATSC | No | No |
| Wireless Microphones | No | No |
| TG1 Beacon | No | No |
| DVB-T | No | No |
| TDS-OFDM | No | No |
| ISDB-T | No | No |
| NTSC | No | No |
| PAL | No | No |
| SECAM | No | No |

Table 1: List of licences signal types and check-off boxes for completion of simulation results and text for sensing technique.

# Over-the-air Signalling

There will be a need to send messages over-the-air to support spectrum sensing.  The current draft already supports some over-the-air signalling to support sensing.  However, one the sensing techniques have been demonstrated we will need to review the over-the-air signalling to ensure it is complete.  Some sensing techniques may require messages that we have not yet considered.  Table 2 is a simple check-off list to make sure we have reviewed the draft and that all the over-the-air signalling is complete and accurate.

| Key Sensing Task | Complete |
| --- | --- |
| Review of the over-the-air signalling in the draft for support of spectrum sensing to ensure it is complete and accurate. | No |

Table 2: Check-off list for review of over-the-air signalling to support spectrum sensing

# Base station and CPE behavior

The draft needs to include a description of certain behavior of both the base station and the CPE when it comes to spectrum sensing.  The text describing any behavior that relates to spectrum sensing will need to be reviewed.  Table 3 is a simple check-off list to make sure we have reviewed the draft and that all base station and CPE behavior related to spectrum sensing is complete and accurate.

| Key Sensing Task | Complete |
| --- | --- |
| Review of the behavior in the draft for support of spectrum sensing to ensure it is complete and accurate. | No |

Table 3: Check-off list for review of draft text on base station and CPE behavior regarding spectrum sensing

# Testing of Sensing Techniques

It has been suggested by several members of the working group that we develop a test plan for sensing techniques.  In addition, several members of the working group have suggested that they will be able to implement those tests in their laboratory.  Hence, one of the key sensing tasks is development of a test plan and implementation of the test plan.  A check-off list for these tasks is been given in Table 4.

| Key Sensing Task | Complete |
| --- | --- |
| Develop test plan for testing of sensing techniques | No |
| Implement test plan for testing of sensing techniques | No |

Table 4: List of Tasks for Testing of Sensing Techniques

# References

- Carl R. Stevenson, Carlos Cordeiro, Eli Sofer and Gerald Chouinard, Functional Requirements for the 802.22 WRAN Standard, IEEE 802.22-05/0007r46, September 2005