IEEE P802.22
Wireless RANs

| PHY Status and Remaining Issues |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date: 2009-11-05 |  |  |  |  |
| Author(s): |  |  |  |  |
| Name | Company | Address | Phone | email |
| Zander Zhongding Lei | Institute for Infocomm Research, Singapore | 1 Fusionopolis Way #21-01 Connexis, Singapore 138632 | 65-6408-2436 | leizd@i2r.a-star.edu.sg |

Abstract

This document summarizes the current PHY status in the comments and resolution. The remaining PHY related system and PHY specific issues are listed, together with detailed updates.

Notice: This document has been prepared to assist IEEE 802.22. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s).  The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

Release: The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication.  The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.22.

Patent Policy and Procedures: The contributor is familiar with the IEEE 802 Patent Policy and Procedures

<http://standards.ieee.org/guides/bylaws/sb-bylaws.pdf>, including the statement "IEEE standards may include the known use of patent(s), including patent applications, provided the IEEE receives assurance from the patent holder or applicant with respect to patents essential for compliance with both mandatory and optional portions of the standard."  Early disclosure to the Working Group of patent information that might be relevant to the standard is essential to reduce the possibility for delays in the development process and increase the likelihood that the draft publication will be approved for publication.  Please notify the Chair <Carl R. Stevenson> as early as possible, in written or electronic form, if patented technology (or technology under patent application) might be incorporated into a draft standard being developed within the IEEE 802.22 Working Group. If you have questions, contact the IEEE Patent Committee Administrator at <patcom@ieee.org>.

- PHY Comments Summary

PHY has received total 104 TR/T comments, comprising 93 in section 8 and 11 in section 6 appointed by MAC team. Up to the beginning of the Sept. meeting, we have reviewed one round all 104 comments. The status is summarized as follows:

| Unresolved | Resolved |
| --- | --- |
| - Pending (13) 759, 760, 771, 819, 841, 846, 857, 858, 859, 861, 916, 933 343 | - Accepted (28) - Rejected (12) - Withdrawn (2) - Counter (42) - Superseded (7) |
| Subtotal: 13 or 12.5% | Subtotal: 91 or ~87.5% |

- Detailed Status Updates on Pending TR/T Comments

- Working Group System Issues

- Interface Spec Between Non-Integrated Antenna And CPE

- Steve K. (916)

Since there is a communications interface between the non-integrated antenna and the 802.22 CPE device, don't we have to completely specify that interface for interoperability? Generate interface spec for IEEE 802.22 CPE device to non-integrated antenna.  There is no information on the format of the stored data or how it is accessed.

Jul09: Assign Ivan to provide a reference standard for transmitting the information from antenna to CPE through coaxial cables.

Sept09:

- There exists a Manchester encoding chip using one wire.  Only a few kbytes of memory are needed for antenna gain per channel.  This technology has IPR. LOA will be needed.

- Need to decide on the impedance of the coax cable at the antenna (50 or 75 ohms) and on the connector (SMA and N for 50 ohms versus F if it is 75 ohms).  50 ohms is better for radiation (parasitic emission).  75 ohm is better for antenna matching.  F-connector is too easy to access by non-professional installers.

- It was decided that fixed WRAN would be professionally installed.  A differentiator to minimize tampering, 50 ohms cabling and N-connector would be preferred.  N-type connector would also be better for lightning protection.  Ivan moved that a N-type connector with 50 ohm RG-58 coaxial cable be used between the main WRAN antenna and the transceiver.

- Interface to the sensing antenna: Motion from Ivan: move that "if the sensing antenna is not permanently integrated to the sensing receiver, an F-type connector with 75 ohm RG-59 coaxial cable be used between the sensing  antenna and the receiver shall be used. Discussion still needed.

Oct09CC: Ivan had sent Wendong information about an off-the-shelf product/protocol for the interface. There were several products in the market and he simply chose one with good cost effective at the time being with 32k byte memory which seemed to be more than enough. IPR issues needed to be cleared to be used in the standard.

- Sampling Rates

- Robert (ID 771)

Subcarrier spacing is 3.35, 3.91 and 4.46 KHz for 6, 7 and 8 MHz respectively. Suggest to use 7 MHz profile to unify the sampling rates for 6 MHz and 8 MHz while relax the frontend design.

Sept09CC:

Robert: propose a unification of sampling rates for 6 MHz, 7 MHz and 8 MHz

- Every MAC frame of 10ms is a multiple of PHY clock cycle

- Same sampling frequency, Inter-carrier spacing, FFT period, time unit, symbol duration for all 3 bands

- Could simplify the radio frontend design and relax the phase noise/frequency offset limitation for 6 MHz radio; and simplify the hardware and software implementation for MAC and PHY.

Concerns

- Lead to more dynamic range of ADC?

- Benefit of having full cycles of sampling rate in every 10 ms should be elaborated

- In current PHY, the same elementary sampling clock frequency 8/7 MHz for all three 3 TV channels. The sampling frequency, inter-carrier spacing, FFT period and Time Unit scales nicely with a factor of BW=6, 7, 8 MHz respectively. This gives the same number of guard sub-carriers, used sub-carriers, data sub-carriers, pilot sub-carriers and we can use the exactly same subcarrier allocation scheme, interleaver and FEC codecs etc.

- The new proposal has different number of subcarriers for different bandwidths. 144 guard subcarriers are used in 8 MHz channels whereas 648 subcarriers are used in 6 MHz channels. It’s a big waste of spectrum.

- The new proposal has different block size and may have impact to interleaver, FEC codecs and subcarrier allocation scheme

- The new proposal will lead to different preamble sequences for different channels

- The payload of SCH/FCH may have to be revisited and impact need to be addressed

- Dramatic change to the PHY is expected. It must bring heavy advantages to justify the risk of delaying the standard

Sept09

- WiLAN and ETRI to look into the critical carrier spacing re. LO phase noise and transition bands at the edges of the channel for filtering purpose re. 55 dBr rejection as per the RF mask in the FCC R&O 08-260.

- Gerald prepared 06-264r9 to explore parameters.

- Agreement was reached on having an integer number of sampling periods per 10 ms frame (that is integer number of 10 kHz, e.g., 6.78 MHz) but it is not clear that a single sampling frequency for the three bandwidths is a better approach.

Oct09CC/Email

- Robert: calculating the phase noise effect versus the subcarrier spacing particularly for US where different user terminals have different phase noise profile. To verify some available Cristals and VCOs to see how much we can tolerate

- Should consider other implementation aspects as well

- Sub-channel size, thus CBP and SCH etc would have to be reconsidered as well

- Dramatic change to the PHY is expected. It must bring heavy advantages to justify the risk of delaying the standard

- General

- Apurva (759/760)

Replacing PHY with a stripped down version of 802.16-2009 OFDMA (No MIMO, No AAS, No HARQ) PHY

Jul09: it has been demonstrated that 802.16 PHY does not meet the FRD function requirements. It took 3 years for the PHY team to develop the current PHY specs to satisfy the FRD requirement which are different from that in 802.16. If the commenter can demonstrate that 802.16 PHY can meet the FRD, further consideration may take place. Comment will be rejected as non-actionable if no demonstration is completed by Nov. 2009.

Oct09CC

PHY

- WRAN system has different channel characteristics and system requirement

- 802.16 PHY does not meet the FRD set by the WG

- 802.22 is, in certain extent, a simplified version of 802.16.

- It is modified and developed to take into consideration various requirements and channel characteristics.

- 802.16 / 802.11 devices would meet serious problems if used in the TV channels due to very different frequency band and harsh channels with strong/severe echoes.

- During development of 802.22, the draft has been scrutinized to make sure the complexity as low as possible

- In the TV band and with a bigger antenna the delay spread is much longer than in other systems. A longer cyclic prefix is required.

- Besides, there are also other aspects like multiple device coexistence, cognitive functions etc are unique in WRAN.

Apurva

- There are not enough companies implementing the 802.22 PHY

- It may take 3 to 5 years to implement a Physical layer of a standard starting from signal processing reference design, algorithm testing and to translate the waveform and the algorithms into the VHDL code. This does not include all the waveform compliance and field testing which is required to be carried out by an industry association and another iteration of the 802.22 PHY in case some issues are found with it. This entire process may take anywhere from 5 to 7 years (e. g. see 802.16 development cycle. There are many more companies implementing the 802.16 PHY chipsets).

- The chipset cost is likely to go up due to lack of enough competition.

- If 802.22 requires extended cyclic prefix in its OFDMA, modifying a VHDL code of an existing PHY (e. g. 802.16) is not that difficult as compared designing a whole new PHY. Apurva has found at least one company that is already selling 802.16 products in the VHF / UHF bands

- PHY Group

- Reporting Maximum Available PAPR for Different Modulation

- Gerald (933)

Update and clarify the paragraph to be consistent with the previous ones.  There is no reason why the maximum EIRP will be different for QPSK, 16 QAM and 64 QAM for the multi-carrier modulation used in this standard.  There is only a need to report this maximum achievable EIRP once. Modify the paragraph as follows: "The current transmitted EIRP is the EIRP of the burst that carries the message. The maximum available EIRP is reported for QPSK, 16-QAM and 64-QAM constellations. The current transmitted EIRP and the maximum achievable EIRP parameters is are reported in dBm. The parameters is are quantized in 0.5 dBm steps ranging from –64 dBm (encoded 0x00) to 63.5 dBm (encoded 0xFF). Values outside this range shall be assigned the closest extreme.

Aug09CC: Sung Hyun to verify that whether the PAPR is different or not depending on the type of modulation used on the upstream burst, (use the limit case of 1 sub-channel for the upstream burst = 28 subcarriers).

Oct09CC: Evaluation is on-going and results if available will be presented in Nov. meeting.

- Upstream burst profile (IE on C/N values) assigned by MAC Team

- Sunghyun (343)

There are 12 or 13 different values in normalized C/N table (Table 253). Only 5 bytes (10 nibbles) are allowed in table 46 which are representing 10 differences of C/N values. 6 or 7 bytes are needed to represent the 12 or 13 values.

Sept09CC: The values should not be transmitted too often as it will increase the overhead considerably if many CPEs are served, as each CPE would use different values. It is noted that these values are used for short message transmission instead of data transmission and the frequency is not expected high.

Nov09CC:

- Frequency of updating the message is at most once per 10 sec and could be much low

- 6 bytes are needed to overwrite the C/N value changes excluding the first C/N value (now is 5 bytes). It would need 7 bytes if the first C/N value is allowed to be overwritten

- The group agreed that the overhead of increasing the message size is not significant based on the UCD updating frequency

- How many bytes would be needed, 6 bytes vs 7 bytes need more discussion

- Subcarrier Mapping

- Apurva (841)

The subcarrier mapping in DS and US is still quite complicated. Is there a need to carry out sub-carrier mapping in a Turbo-like fashion. If the gains of implementation using turbo-like interleaving are not substantial, reduce the complexity and suggest simplified techniques for easier implementation.

Jul09: Assigned John Benko to response to the comments

- Gerald (846)

Formula notations are not clear.  This would need more explanation or a generic algorithm described in C-language.  For example, the function I is some time a single variable function and other time a two-variable function.

Jul09: Assigned John Benko to provide more explanation or an example of implementation to avoid mis-interpretation of the equation

Sept09 (Pending)

Action: John Benko to provide explanations on the notation used and provide a generic implementation of the algorithm in MatLab or C-language.

- John indicated that a simpler version of the equations was provided in a contribution but was missed in the preparation of the Draft 2.0

- Need to verify that using the same interleaving algorithm for bit and carrier interleaving will not reduce its effectiveness

- Action: John agreed to locate the more recent version of the equation, provide the MatLab code and verify that using the same scheme for bit and carrier interleaving will not remove the interleaving advantage.

- Bit Interleaving

- Gerald (857)

Notation in the formulas need to be clarified.  For example, the meaning of q' and p' is not clear. Provide more explanation on the notation used or provide a generic implementation of the algorithm in C-language or Matlab.

Jul09: Assigned John Benko to provide more explanation or an example of implementation to avoid mis-interpretation of the equation

Sept09 (Pending): See resolution of comment #846.

"The global equation of the algorithm depends on the interleaving pattern of the previous iteration (j-1), the position index of the samples (k) and the two integer parameters (p,q).  p, q, and j are given in table 232 for each block size K.   p is a  parameter  that gives the interleaving partition size, which is a multiple of the interleaving block size K."

Action: John to provide the MatLab or C-code with a test vector.

- Gerald (858)

The last sentence of this third paragraph needs more explanation.  The function x(k) is not clearly defined.  The distance between input bits separated in the output sequence by s-1 positions when s= 1 should be zero because it would be the same bit but Table 232 says otherwise. The sentence most likely needs to  be modified to correct the inconsistency and should be modified to make it clearer.

Jul09: Assigned John Benko to provide more explanation or clearer text

Sept09 (Pending)

See also resolution of comment #846.

DeltaL(s) provides the distance between the input bits (non-interleaved) separated in the output (interleaved) sequence by s positions (such that s=1 corresponds to adjacent bits).

- Jungsun (859)

The number of coded bit per each block of the CBP payload will be 836. However, there is no the K value of 836 in the table 232. To support the CBP payload, the 836 bits for coded block shall be additionally included in the table 232.

Aug09CC: John Benko is to investigate how this block length can be accommodated by the proposed interleaver."

Sept09 (Pending)

Action: To provide parameters soon

- Gerald (861)

Notation in the Figure is unclear. Provide more explanation on the notation used or provide a generic implementation of the algorithm in C-language or Matlab.

Jul09: Assigned John Benko to provide more explanation or clearer text (for example, what is P.A_in, q.p.(V1)

Sept09 (Pending) See also resolution of comment #846

Figure gives an example implementation of the real-time generation of indices of the binary interleaving pattern, for one iteration. (Note: this can also be used for the generation of the indices for the sub-carrier allocation/interleaving in 8.6.2). The latency for this example implementation is 10 clock cycles. The module can be iterated up to 3 times for j=3.

The indices calculation is performed in 4 successive operations. In the diagram, A_in and A_out stands respectively for "Address_in" and Address_out". A_in is the input index . Its value is the same as k for the first iteration. The k value has to be propagated with the right latency, since it has to be re-used during all the process and through all iterations.

- The first block multiplies the incoming indice by the parameter P (A_int.P), add the incoming indice (k), and changes the sign.

- The second block performs a Modulo K on the previous result.

- The third block multiplies the previous value by P and Q parameters, adds incoming indice k, and alpha (alpha is a precalculated value : alpha = K-P).

- And last, a new modulo K operation is performed, providing an output indice A_out which may be wired to the A_in of the next iteration.

The most complex operation to perform is the Modulo. Starting from the fact that the modulo factor is known and may be considered locally as a constant, the modulo operations can be implemented using reciprocal multiplication (ie : multiplication by the inverse value). An example of performing a modulo operation with reciprocal multiplication is shown below (using 3 steps):

Ex. [x]K (x modulo K) with K= 2304

To perform the division by 2304, we will multiply by 1/2304

The value : 1/2304 = 0.00043402777  = Ox1C71C (Coded on 20 bits, as a sum of fractional numbers : 1/2, (½)2, (½)3, ...)

1. First step provides x1 intermediate value : x1 = x * Ox1C71C : multiplication by the inverse. Last 2 clock cycle (pipelined multiplication).

2. The second step gives the quotient : x2 = x1 >> 20 : Shift right by 20 positions gives the quotient. Only a selection of the right wires : no clock duration

3. The last step gives the remainder : x3 = x - (x2 * 2304) : remainder (or modulo). Last 2 clock cycles (multiplication then substraction).

- Superframe control header (SCH)

- Gerald (819)

Re-arrange the equation to cover carriers from -840 to +840 in an orderly fashion.

Assigned Monisha to check the consistent to the change, i.e. FFT range is changed from 0~2047 to -840~840 (excluding 0)

Sept09 Email from Monisha:

Yes, this needs to be changed to make sure that the data carrier indices are correct. Since this was proposed before the pilot pattern was decided, we would need to check the pilot positions in the SCH and map the data accordingly.

Oct09 Email: Monisha reported a problem when writing the text proposal. The original text was agreeable to an old similar to 802.11a interleaver. For the new interleaver and symbol mapping (Section 8.6.2.1) adopted in the draft 2.0, the block size 720 is not supported in Table 232.

Zander will contact John Benko for help.