IEEE P802.22
Wireless RANs

| IEEE 802.22 PAR Extension Form |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date: 2010-11-09 |  |  |  |  |
| Author(s): |  |  |  |  |
| Name | Company | Address | Phone | email |
| Apurva Mody | BAE Systems | P. O. Box 868, MER 15-2350, Nashua, NH, 03061 | 603-809-0459 | apurva.mody@baesystesms.com, apurva_mody@yahoo.com |
| Gerald Chouinard | CRC, Canada |  | 613-998-2500 | Gerald.chouinard@crc.ca |

Abstract

The following document is the PAR Extension Form for the IEEE 802.22 Standard with a request to extend the PAR by a duration of two years

Notice: This document has been prepared to assist IEEE 802.22. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s).  The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

Release: The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication.  The contributor also acknowledges and accepts that this contribution may be made public by IEEE 802.22.

Patent Policy and Procedures: The contributor is familiar with the IEEE 802 Patent Policy and Procedures

<http://standards.ieee.org/guides/bylaws/sb-bylaws.pdf>, including the statement "IEEE standards may include the known use of patent(s), including patent applications, provided the IEEE receives assurance from the patent holder or applicant with respect to patents essential for compliance with both mandatory and optional portions of the standard."  Early disclosure to the Working Group of patent information that might be relevant to the standard is essential to reduce the possibility for delays in the development process and increase the likelihood that the draft publication will be approved for publication.  Please notify the Chair Apurva N. Mody <apurva.mody@ieee.org> as early as possible, in written or electronic form, if patented technology (or technology under patent application) might be incorporated into a draft standard being developed within the IEEE 802.22 Working Group. If you have questions, contact the IEEE Patent Committee Administrator at <patcom@ieee.org>.

    - P802.22 PAR Extension Form

This PAR is valid until 31-Dec-2010. The original PAR was approved on 09-Dec-2009
PAR Extension Request Date: 30-Jun-2010
Extension Request Submitter Email: apurva_mody@yahoo.com
Why is an extension required?:

The IEEE P802.22 WG is requesting the PAR extension by duration of Two years for the following reasons –

- IEEE P802.22 Status  –

  - November 2010 - The P802.22 is currently in its Working Group Re-Circ #2 on Draft v5.0 (Approval Ratio > 95% and Response Ratio = 82%)

  - Sponsor Ballot Pool formation is under way.

- IEEE 802.22 Progress Report and Corresponding Regulatory (e. g. FCC) Rule-makings

  - Q3 2004 – (A) FCC made a Notice for Proposed Rule-making NPRM Docket # 04-186. (B) P802.22 PAR was approved.

  - October 2006 – (A) FCC issued First Report and Order and Further Notice of Proposed Rulemaking (ET Docket # 06-156). (B) P802.22 Draft v0.2 is issued (311 Pages)

  - November 2008 – (A) FCC issued Second Report and Order, Memorandum Opinion and Order (ET Docket # 08-260). Seventeen Petitions for Reconsideration were filed. (B) P802.22 Draft v1.0 comments were being resolved. 978 comments were received for Draft v1.0 (Approval Ratio <75%)

  - September 2010 -  (A) FCC issued Second Memorandum Opinion and Order (Final Rules) (B) P802.22 Draft v4.0 was issued (Approval Ratio = 87%)

  - IEEE P802.22 has closely followed the regulatory rule-making evolution since the start, helped to shape the rules (see ET Docket # 08-260) and provided a leadership in developing a standard for this new cognitive radio technology.

- IEEE P802.22 has had two changes in leadership since the beginning. The current chair who was elected in March 2010 is aggressively moving this group forward towards the completion of the standard. The IEEE P802.22 WG is highly motivated to complete this standard as soon as possible but in a realistic time-frame.

- The P802.22 WG has completed projects before – The 802.22.1-2010 Standard was published on November 1st  2010. We will leverage our past experience from 802.22.1 to make sure that the P802.22 project gets completed on time.

- IEEE P802.22 is ON TRACK to reach the Sponsor Ballot in December 2010 and to Complete the Sponsor Ballot Process by March 2012

Do the title, scope and purpose match that of the current draft?: Yes
Number of Previous Extensions Requested: 1 Number of Years Being Requested: 2
Document Development Information
   a. What date did you begin writing the first draft?: 07-Apr-2008
   b. How many people are actively working on the project?: 26 voters, 1 nearly voter, 18 aspirants and 55 observers.
   c. How many times a year does the working group meet?
      In person?: 6
      Via teleconference?: 40
   d. How many times a year is a draft circulated to the working group via electronic means?: 6
   e. What percentage of the Draft is stable?: 95%
   f. How many significant work revisions has the Draft been through?: 5
Project Plan
   When will IEEE sponsor balloting begin?: 15-Dec-2010
   When do you estimate that the final IEEE Sponsor ballot will be completed?: March-2012
   When do you expect to submit the proposed standard to RevCom?: April-2012
Has this document already been adopted by another source?: No

For an extension request, the information on the original PAR below is not open to modification.

Submitter Email: whu@ieee.org Type of Project: Modify Existing Approved PAR

1.1 Project Number: P802.22
1.2 Type of Document: Standard
1.3 Life Cycle: Full Use

2.1 Title: Standard for Information Technology -Telecommunications and information exchange between systems - Wireless Regional Area Networks (WRAN) - Specific requirements - Part 22: Cognitive Wireless RAN Medium Access Control (MAC) and Physical Layer (PHY) specifications: Policies and procedures for operation in the TV Bands

3.1 Working Group: Wireless Regional Area Networks Working Group (C/LM/WG802.22)
Contact Information for Working Group Chair
   Name: Apurva Mody
   Email Address: apurva_mody@yahoo.com
   Phone: 404-819-0314
Contact Information for Working Group Vice-Chair
   Name: Gerald Chouinard
   Email Address: gerald.chouinard@crc.ca
   Phone: 613-998-2500

3.2 Sponsoring Society and Committee: IEEE Computer Society/LAN/MAN Standards Committee (C/LM)
Contact Information for Sponsor Chair
   Name: Paul Nikolich
   Email Address: p.nikolich@ieee.org
   Phone: 857.205.0050
Contact Information for Standards Representative
None

4.1 Type of Ballot: Individual
4.2 Expected Date of submission of draft to the IEEE-SA for Initial Sponsor Ballot: 03/2010
4.3 Projected Completion Date for Submittal to RevCom: 07/2010

5.1 Approximate number of people expected to be actively involved in the development of this project: 50

| 5.2 Scope: This standard specifies the air interface, including the cognitive medium access control layer (MAC) and physical layer (PHY), of point-to-multipoint wireless regional area networks comprised of a professional fixed base station with fixed and portable user terminals operating in the VHF/UHF TV broadcast bands between 54 MHz and 862 MHz. |  | Old Scope: This standard specifies the air interface, including the medium access control layer (MAC) and physical layer (PHY), of fixed point-to-multipoint wireless regional area networks operating in the VHF/UHF TV broadcast bands between 54 MHz and 862 MHz. |
| --- | --- | --- |

5.3 Is the completion of this standard dependent upon the completion of another standard: No

| 5.4 Purpose: This standard is intended to enable deployment of interoperable 802 multivendor wireless regional area network products, to facilitate competition in broadband access by providing alternatives to wireline broadband access and extending the deployability of such systems into diverse geographic areas, including sparsely populated rural areas, while preventing harmful interference to incumbent licensed services in the TV broadcast bands. |  | Old Purpose: This standard is intended to enable deployment of interoperable 802 multivendor wireless regional area network products, to facilitate competition in broadband access by providing alternatives to wireline broadband access and extending the deployability of such systems into diverse geographic areas, including sparsely populated rural areas, while preventing harmful interference to incumbent licensed services in the TV broadcast bands. |
| --- | --- | --- |

5.5 Need for the Project: There is a large, untapped market for broadband wireless access in rural and other unserved/underserved areas where wired infrastructure cannot be economically deployed. Products based on this standard will be able to serve those markets and increase the efficiency of spectrum utilization in spectrum currently allocated to, but unused by, the TV broadcast service.
5.6 Stakeholders for the Standard: Manufacturers and users of semiconductor, personal computer, enterprise networking devices, consumer electronic devices, home networking equipment, mobile devices.

Intellectual Property
6.1.a. Is the Sponsor aware of any copyright permissions needed for this project?: No
6.1.b. Is the Sponsor aware of possible registration activity related to this project?: No

7.1 Are there other standards or projects with a similar scope?: No
7.2 International Activities
   a. Adoption
   Is there potential for this standard (in part or in whole) to be adopted by another national, regional or international organization?: Do Not Know
      Organization: 
      Technical Committee Name: 
      Technical Committee Number: 
      Contact Name: 
      Phone: 
      Email: 
   b. Joint Development
   Is it the intent to develop this document jointly with another organization?: No
   c. Harmonization
   Are you aware of another organization that may be interested in portions of this document in their standardization development efforts?: No

8.1 Additional Explanatory Notes (Item Number and Explanation): “Wireless Regional Area Network” (“WRAN”) - a point-to-multipoint network for operation over large, potentially sparsely populated areas (e.g. rural areas) for fixed user terminals, taking advantage of the favorable propagation characteristics in the VHF and low UHF TV bands as well as for portable user terminals operating over a likely smaller area with sufficient margin to the fixed base station. The unique requirements of operating on a strict non-interference basis in spectrum assigned to, but unused by, the incumbent licensed services requires a new approach using purpose-designed cognitive radio techniques that will permeate both the PHY and MAC layers. The IEEE 802.18 Study Group chartered to develop this PAR does not believe that any existing IEEE 802 PHY/MAC combination can meet these requirements without extensive modifications. The Study Group has therefore concluded that placing the project in a new Working Group is the most efficient approach. 
The Working Group will maintain ongoing communications with the joint effort of the IEEE Communications and EMC Societies as it determines the technical definition of non-interference, harmful interference, their measurement and acceptable mitigation. 
It is in the best interest of users and the industry to strive for a level of coexistence between wireless systems. The IEEE 802.22 WG provides mechanisms for coexistence with other systems in the TVWS band. One approach is a common coexistence mechanism that may be used by other TVWS systems; other approaches are also possible.