## Slide 1: IEEE P802.22b July 2014 Plan & Report
IEEE P802.22 Wireless RANs Date: 2013-7-15
Authors:
Notice: This document has been prepared to assist IEEE 802.22. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it July include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution July be made public by IEEE 802.22.
Patent Policy and Procedures: The contributor is familiar with the IEEE 802 Patent Policy and Procedures
<http://standards.ieee.org/guides/bylaws/sb-bylaws.pdf>, including the statement "IEEE standards July include the known use of patent(s), including patent applications, provided the IEEE receives assurance from the patent holder or applicant with respect to patents essential for compliance with both mandatory and optional portions of the standard." Early disclosure to the Working Group of patent information that might be relevant to the standard is essential to reduce the possibility for delays in the development process and increase the likelihood that the draft publication will be approved for publication. Please notify the Chair Apurva Mody <apurva.mody@ieee.org> as early as possible, in written or electronic form, if patented technology (or technology under patent application) might be incorporated into a draft standard being developed within the IEEE 802.22 Working Group. If you have questions, contact the IEEE Patent Committee Administrator at <patcom@ieee.org>.
Name | Company | Address | Phone | email
Chang-woo Pyo | NICT | Japan | 81-46-847-5120 | cwpyo@nict.go.jp
SungHyun Hwang | ETRI | Korea | 82-42-860-1133 | shwang@etri.re.kr

## Slide 2: Meeting Protocol
Please announce your affiliation when you first address the group during a meeting slot

## Slide 3: Attendee
https://imat.ieee.org/attendance
Register
Indicate attendance

## Slide 4: Introduction
Welcome to the IEEE P802.22b July, Plenary Meeting in Sandiego
TG Chairs and secretary
  Chair: Chang-woo Pyo (NICT)
  Vice-chair : Sunghyun Hwang (ETRI)
  Recording Secretary: Gabriel (NICT)
Recording your attendance
  Send email to:

## Slide 5: New Member
Welcome to 802.22b TG
Introduction

## Slide 6: 802.22b Title, PAR Scope and Purpose
Title
  Enhancement for Broadband Services and Monitoring Applications
PAR
  This amendment specifies alternate Physical Layer (PHY) and necessary Medium Access Control Layer (MAC) enhancements to IEEE std. 802.22-2011 for operation in Very High Frequency (VHF)/ Ultra High Frequency (UHF) TV broadcast bands between 54 MHz and 862 MHz to support enhanced broadband services and monitoring applications. The standard supports aggregate data rates greater than the maximum data rate supported by the IEEE Std. 802.22-2011. This standard defines new classes of 802.22 devices to address these applications and supports more than 512 devices in a network. This standard also specifies techniques to enhance communications among the devices and makes necessary amendments to the cognitive, security & parameters and connection management clauses. This amendment supports mechanisms to enable coexistence with other 802 systems in the same band.
Purpose
  The purpose of this amendment is to enhance the MAC and define an alternate PHY to accommodate broadband extensions and monitoring use cases for IEEE 802.22 devices operating is VHF/UHF TV broadcast bands between 54 MHz and 862 MHz.

## Slide 7: Tentative TG 802.22b Agenda for the Week
Agenda
Motion to approve 802.22b agenda as contained in 22-14-0091-00-000b
Move: Chang-woo Pyo
Second: Jerry Kalke
No objection. Motion passes

## Slide 8: TGb Slot 1
Time: Tuesday July 15th AM1
Review from May
Approve minutes from May
Discussion Items
Time slot for Presentation

## Slide 9: Review of May Meeting
Contributions
Date | Contributions | Doc. # | Presenter
Tues. 13th, AM2 | Opening |  | 
Tues. 14th, AM2 | Review Comments of LB #2 |  | 
Tues. 14th, PM1 | Closing |  | 

## Slide 10: May Minutes
Motion to approve May 802.22b minutes as contained in 802.22-14-0094-00-000b
Move: Chang-woo Pyo
Second: SungHyun Hwang
No objection, Motion passes.

## Slide 11: Review of Teleconference Calls
19th June (Thursday)
  Comment Categorization of LB2
26th June (Thursday)
  Comment Categorization of LB2
  Comment Resolution for MAC
10th July (Thursday)
  Comment Resolution for Security
  Comment Resolution for PHY

## Slide 12: Conference Call Minutes
Motion to approve 802.22b minutes of teleconferences as contained in 22-14-0093-00-000b
Move: Chang-woo Pyo
Second: SungHyun Hwang
No objection, Motion passes.

## Slide 13: Discussion Items
Comment Resolution
Date | Contributions | Doc. # | Presenter
Tuesday AM2 |  |  | 
Wednesday PM1 | PHY Mode 2 (30m) MAC (30m) | 83/r0, 84/r0, 85/r0 78/r0, 81/r1, 99/r0 | Dr. Oodo Dr. Pyo
Wednesday PM2 | Security | 82/r0 | Ranga
Thursday AM1 | Segmentation (30 m) MD-TCM (20m) Multi-channel (30m) | 100/r0 101/r0 95/r0, 96/r0, 97/r0 | Dr.Hwang Prof. Sasaki Dr. Toh
Thursday AM2 |  |  | 

## Slide 14: Teleconference Plan
Eastern Time 8pm
(Japan/Korean Time 10am)
 | Mod | Tue | Wed | Thu | Fri | Sat | Sun
July | 21 | 22 | 23 | 24 | 25 | 26 | 27
Aug | 28 | 29 | 30 | 31 | 1 | 2 | 3
 | 4 | 5 | 6 | 7 | 8 | 9 | 10
 | 11 | 12 | 13 | 14 | 15 | 16 | 17
 | 18 | 19 | 20 | 21 | 22 | 23 | 24
 | 25 | 26 | 27 | 28 | 29 | 30 | 31
Sep | 1 | 2 | 3 | 4 | 5 | 6 | 7
 | 8 | 9 | 10 | 11 | 12 | 13 | 14
 | 15 | 16 | 17 | 18 | 19 | 20 | 21

## Slide 15: 802.22b Task Group Updated Timeline
 | 2012 |  |  |  |  |  | 2013 |  |  |  |  |  | 2014 |  |  |  |  |  | 2015 |  |  |  |  | 
 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
Task Group formed | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Process document | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Requirements | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Call for Proposals issued |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Selection Criteria |  | x | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Technical/Informative Contributions |  |  | x | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Proposal presentations |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Processing to create a working document |  |  |  |  |  |  | x | x | x | x | x |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft for 1st letter ballot |  |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  | 
1st letter ballot completed |  |  |  |  |  |  |  |  |  |  | x | x |  |  |  |  |  |  |  |  |  |  |  | 
Comment Resolution |  |  |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  | 
2nd letter ballot completed |  |  |  |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  | 
Comment Resolution and recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  | 
Sponsor ballot |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  | 
Comment Resolution and recirculation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x | x |  |  |  |  |  |  | 
RevCom/NesCom Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x | x |  |  |  |  |