## Slide 1: IEEE 802.22.3 Spectrum Characterization Occupancy Sensing Schedule and Timelines
IEEE P802.22 Wireless RANs Date: 2015-11-11
Authors:

## Slide 2
IEEE P802.22.3 Spectrum Characterization Occupancy Sensing PAR Timeline
PAR Request Date: 06-Jul-2014
PAR Approval Date: 21-Aug-2014
PAR Expiration Date: 31-Dec-2018

## Slide 3
 | 2016 |  |  |  |  | 2017 |  |  |  |  |  | 2018 |  |  |  |  | 
 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11 | 1 | 3 | 5 | 7 | 9 | 11
Task Group formed | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Functional Requirements | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Call for Proposals issued | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Selection Criteria |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Technical/Informative Contributions |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  | 
Proposal presentations |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  | 
Baseline proposal selected |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  | 
Draft for 1st letter ballot |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  | 
1st letter ballot completed |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  | 
Comment Resolution |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |  | 
2nd letter ballot completed |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  | 
Comment Resolution and recirculation |  |  |  |  |  |  |  |  | X | X |  |  |  |  |  |  | 
Sponsor ballot |  |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  | 
Comment Resolution and recirculation |  |  |  |  |  |  |  |  |  |  | X | X |  |  |  |  | 
RevCom/NesCom Approval |  |  |  |  |  |  |  |  |  |  |  | X |  |  |  |  | 
IEEE P802.22.3 Schedule and Timelines (updated)

## Slide 4
IEEE P802.22.3 Teleconferences
Teleconference every other Friday at 10 am ET which is 2 pm UTC starting from April 1st
Thu 15:00 | Thu 22:00 | Thu 09:00 * | Thu 07:00 *
Thu 16:00 | Thu 23:00 | Thu 10:00 * | Thu 08:00 *
Johannesburg | Tokyo | Boston | Denver

## Slide 5: References
IEEE P802.22.3 PAR (http://www.ieee802.org/22/P802_22_3_PAR_Detail_Approved.pdf)
IEEE P802.22.3 Criteria for Standards Development (https://mentor.ieee.org/802.22/dcn/14/22-14-0061-07-0003-802-22-spectrum-characterization-and-occupancy-sensing-csd.docx)
IEEE Std.802.22-2011
Slide 5