## Slide 1: OmniRAN EC SG March 2013 Closing Report
Chair:
Max Riegel, NSN

## Slide 2: OmniRAN ECSG Status
OmniRAN: ‘Open mobile network interface for omni Range Area Networks’
  It’s about end-station attachment control
Officers:
  Chair: Max Riegel, NSN
  Vice chair: Juan Carlos Zuniga, Interdigital
Activities during the week
  4 meetings:
    Tue, AM2, PM1; Wed, PM1; Thur, PM1
  Presentation to IEEE 802.1 on Monday
    Alignment discussion w/ IEEE 802.21 took place in Wed PM1 meeting
Participation:
  About 45 people signed in (20 – 35 per meeting slot)
  Biggest group from 802.11
    considerable participation from 802.16 and 802.21

## Slide 3: OmniRAN ECSG March ’13 Achievements
Progressing on use cases
  Agreed with detailed description and requirements for OmniRAN
    Smart Grid
    Wi-Fi Roaming
    Trusted WLAN Access to EPC (‘SaMOG’)
  In favor, with detailed input expected for next session
    Software Defined Networking (SDN)
  For further study
    Unified Management Framework (UMF)
    Proximity Service
Relationship to other ‘higher layer’ activities in IEEE 802
  IEEE 802.1
    Discussion showed close relation without conflicts with 802.1 activities
  IEEE 802.21
    Good discussion on how OmniRAN and 802.21 complement each other
  It seems, OminRAN provides valuable glue for existing IEEE 802 standards

## Slide 4: Plan and Timeline
Initial meeting
Jan
Feb
Mar
Apr
May
Jun
Jul
F2F meeting
Conf Call
Draft Use cases document
Call for comments on Use cases document
Use cases contributions
Classification of functional requirements
Gap analysis to existing solutions
Finalization of PAR proposal
Decision about initial topic
Draft PAR completed for EC submission
Use cases document finalization
Prioritization of functional requirements
?
Jul’15
Jun’15
Mar’21
Initial PAR text
Apr’11
May’2

## Slide 5: Motion
Request EC to extend OmniRAN EC Study Group until July 19th, 2013 (end of next plenary session).
    FYI: Study Group:
      Moved: Harry Worstell, AT&T
      Seconded: Charles Perkins, Futurewei
      Y: 15 / N: 0 / A: 0
  Moved:
  Second: