## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2015-09-17

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Bangkok (TH) meeting, Sept 14th – 17th
Review and discussion of new contribution on Network Setup for unlicensed spectrum
  Several issues identified and revision invited for review and acceptance in next confcall.
Review of draft document for P802.1CF
  Discussion and resolution of 35 technical comments
  Further input requested for upcoming confcall in order to prepare for next revision of draft document.
Special session on OmniRAN support for ‘802.11 as a component’
  2 contributions discussed
  summary of discussion on next two slides
Review of P802.1CF project plan
  Contributions for ‘Functional decomposition and description’ chapters still in development.
  Creation of initial Draft P802.1CF document after Jan 2016 meeting
  Assumed timeline within current scope: initial TG ballot March 2016, LB Nov 2016, SB Jul 2017

## Slide 4: OmniRAN TG Discussions ‘802.11 as a component’
Special 2hrs session on Sept. 16th
  Well attended by industry (14 organizations)
2 presentations
  WLAN as a Component (WaaC)
    Yonggang Fang (ZTETX)
    https://mentor.ieee.org/omniran/dcn/15/omniran-15-0043-01-CF00-wlan-as-a-component.pptx
    Introduces a new perspective on discussion that essentially a WLAN RAN may be required to successfully introduce 802.11 to 5G
  Radio Interface Component from an OmniRAN perspective
    Max Riegel (Nokia Networks)
    https://mentor.ieee.org/omniran/dcn/15/omniran-15-0044-01-CF00-radio-interface-component.pptx
    Showed that OmniRAN approach provides both, a model for a 802.11 radio component as well as a 802.11 Radio Access Network.
    No consensus on how to treat terminals in the component discussions.

## Slide 5: OmniRAN TG Discussions ‘802.11 as a component’
Conclusion of the discussions
  Agreement that there is an opportunity to define a new set of interfaces to address the 5G requirements for inclusion of IEEE 802.11
  This work would result in an 802.11 Radio Access Network (RAN).
  OmniRAN P802.1CF could potentially provide the network architecture (Stage 2) for this RAN.

## Slide 6: Looking forward to next session in Dallas, November 9-12, 2015
Envisioned topics:
  Comment resolution on P802.1CF draft text
  Further contributions on open sections
  Continue discussions on 802.11 as a component
    Radio Interface or Radio Access Network
Conference call:
  September 29th, 10:00 AM ET
    Dial-in details on OmniRAN TG Wiki page on mentor https://mentor.ieee.org/omniran/bp/StartPage
  Review contributions invited in Sept meeting to conclude on next draft text revision