## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2016-01-21

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF D0.0 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d0/802-1cf-d0-0.pdf
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Atlanta, GA meeting, Jan 18th – 21st
Initial 802.1CF-D0.0 draft created and uploaded to private 802.1 document space before the Atlanta meeting
Comment resolution on initial draft
  Comments resolved, but more discussion needed to get clarity on ‘network instantiation’, i.e. setup of virtual networks.
Review and discussion of contributions on Fault Diagnosis and Maintenance, Authorization and Trust Establishment and annex on Distributed CCAP Architectures.
  Further refinement of contributions needed before inclusion into the draft.
  Introduction of ’management plane’ into model discussed
Review of P802.1CF project plan
  Contributions for ‘Functional decomposition and description’ chapters still in development.
  Creation of next revision (Draft P802.1CF-D0.1) after Mar 2016 meeting
  Assumed timeline within current scope: content roughly complete after Jul 2016 plenary, starting LB after Nov 2016, SB Jul 2017

## Slide 4: Looking forward to next session in Macao, March 13-18, 2016
Envisioned topics:
  Further discussions on contributions on open sections and management plane concept
  Special session on network virtualization in the scope of P802.1CF
  Agreements of text additions to the next draft
  Staying tuned on the outcome and progress of participation in IMT 2020
Conference call:
  February 23rd, 10:00 AM ET
    Dial-in details on OmniRAN TG Wiki page on mentor https://mentor.ieee.org/omniran/bp/StartPage
  Review contributions invited in Jan meeting to progress text for next revision