## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2016-03-17

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF D0.0 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d0/802-1cf-d0-0.pdf
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Macau meeting, March 14th – 17th
Review and discussion of contributions on Access network virtualization, NFV for OmniRAN, Ethernet OAM Survey and Introducing NMS, Measurement and Management in IEEE 802.11, NRM operational arrangements, and NMS architectural considerations
  Amendment to NRM agreed to reflect NM in the specification
  Basic understanding reached on how to address network virtualization and NFV
  Text contributions identified for the topics discussed in Macau and for remaining ‘Functional decomposition and description’ chapters
Session with 3GPP delegates on LWA/LWIP
  Interactive dialog on architectural and functional aspects
Review of P802.1CF project plan
  Creation of next revision (Draft P802.1CF-D0.1) after May 2016 meeting
  Assumed timeline within current scope: content roughly complete after Jul 2016 plenary, starting LB after Nov 2016, SB Jul 2017

## Slide 4: Looking forward to next session in Budapest, May 23-26, 2016
Envisioned topics:
  Review of text contributions identified in Macau meeting
    NRM amendment for NM
    Fault discovery and maintenance
    Network virtualization
    NFV
  Review content of D0.0 for necessary modifications due to inclusion of new topics
  Further discussions on contributions on open sections
Conference call:
  April 19th , 09:30 AM ET
    Agenda and dial-in details on 802.1 mailing list and OmniRAN TG Wiki page on mentor https://mentor.ieee.org/omniran/bp/StartPage
  Review text of NRM amendment for NM
  Review status and issues of other text contributions
  Arrangements for Budapest F2F