## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2017-03-16

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF D0.4 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d0/802-1cf-d0-4.pdf
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Vancouver meeting, March13th – 16th
Comment resolution of TG ballot recirculation on draft D0.4
  Submitted comments addressed remaining opens of draft specification
  Comment resolution
    Most of the comments resolved.
    5 pending contributions to be reviewed in the next conference call
      Allows experts not present in Vancouver to participate
Going forward to draft D0.5
  Would be ready for WG ballot, however group decided to add additional content on
    Time Sensitive Networking
    Access Network Data Models
  May delay completion of D0.5 until July F2F
Estimated timeline for P802.1CF with extended scope:
  Starting WG ballot after July 2017, Sponsor Ballot Mar 2018
Special session on Industry Connections activity on March 15th
  Review of comments on draft ICAID
    Lively discussion about scope and goals
    Final ICAID draft forwarded to 802.1 WG for approval

## Slide 4: Looking forward to next session in Stuttgart, DE, May15-18, 2017
Envisioned topics:
  Review comment resolution on D0.4
  Discuss contributions on
    Access Network Data Modeling
    Time Sensitive Networking
  Review status of approval of ICAID
Conference calls:
  Upcoming conference calls
    April 11th, 09:30am ET
      Review of pending contributions for comment resolution
    May 2nd , 09:30am ET, if needed for comment resolution
      Review of pending contributions for comment resolution