## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2017-05-17

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF D0.4 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d0/802-1cf-d0-4.pdf
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Stuttgart meeting, May15th – 17th
Completion of comment resolution of TG ballot recirculation on draft D0.4
  Resolution of the remaining comments
  Agreement on revision of text for 8.3 Virtualized network instantiation
Going forward to draft D0.5
  Agreed to do another recirculation with D0.5 to establish sound base for adding new content on
New content for D0.6
  Access Network Data Models
  Time Sensitive Networking
  Agreement to put access network data models into new section 7.9
Estimated timeline for P802.1CF with extended scope:
  Starting WG ballot after July 2017, Sponsor Ballot Mar 2018
Discussions on May16th on potential contributions to Industry Connections activity
  Proposal to create white paper/presentation on network slicing capabilities in IEEE 802
  Coordination functions between various IEEE 802 access technologies

## Slide 4: Looking forward to next session in Berlin, DE, July 9-14, 2017
Envisioned topics:
  Comment resolution on D0.5
  Agree on additions on
    Access Network Data Modeling
    Time Sensitive Networking
  Prepare for WG ballot
Conference calls:
  Upcoming conference calls
    May 31th, 09:30am ET
      Editorial review of D0.5 to finalize for recirculation
    Jun 27th , 09:30am ET
      Start comment resolution on D0.5
BTW: There are plans of 802.1 to kick-off Industry Connection activity at the Berlin F2F meeting