## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2017-07-13

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF D0.5 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d0/802-1cf-d0-5.pdf
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Berlin meeting, July10th – 13th
Completion of comment resolution of TG ballot on draft P802.1CF-D0.5
  Resolution of the comments
  Agreement on revision of text for 7.1 Network Setup
Going forward to draft D0.6
  Agreed to do another TG ballot with D0.6 to establish sound base for adding new content in St. John’s interim.
    Commenting period until end of August
New content for D0.7
  Information Model
  Time Sensitive Networking
Estimated timeline for P802.1CF with extended scope:
  Starting WG ballot after Sept 2017, Sponsor Ballot Mar 2018
Preparation of contributions to IC NEND
  Wireless Communications in the Manufacturing Fields
  Layer 2 network virtualization

## Slide 4: Looking forward to next session in St. John’s, NL, September 3-5, 2017
Envisioned topics:
  Comment resolution on D0.6
  Editorial clean-up of whole document
  Add section 7.9 on Information Model
  Incorporate TSN functionality into sections 7.5 and 7.6
  Prepare for WG ballot
  Potentially discuss contributions to the IC NEND
Conference calls:
  Upcoming conference calls
    Jul 25th, 09:30am ET
      Editorial review of D0.6 to finalize for recirculation
      Discuss structure of Information Model