## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2017-09-07

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF D0.6 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d0/802-1cf-d0-6.pdf
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements St. John’s meeting, September 5th – 7th
Progressing new content for D0.7
  Information Model
    Various approaches discussed; agreement to progress along Access Network model and User Service model
    Clarification of UML notation syntax to be used for information model
  Time Sensitive Networking
    TSN functionality and necessary amendments to 802.1CF specification discussed
    Joint meeting with TSN TG to review and agree on approach
    Adoption of P802.1CF policy control model for TSN configuration feasible
  Editorial review of P802.1CF-D0.6
    Comprehensive walk-through resulting in numerous edits
    Information model will go into Section 8: Softwarization
Estimated timeline for P802.1CF with extended scope:
  Starting WG ballot after Nov 2017, Sponsor Ballot Jul 2018
Preparation of contributions to IC NEND
  No contributions at this meeting

## Slide 4: Looking forward to next session in Orlando, FL, November 6-10, 2017
Envisioned topics:
  Adopt text proposal for TSN functionality into sections 7.5 and 7.6
  Agree on information model content for section 8.1
  Revise attributes’ subsections throughout chapter 7 to comply with information model content
  Prepare for WG ballot
  Potentially discuss contributions to the IC NEND
Conference calls:
  Upcoming conference calls
    Sept 26th, 09:30am ET
    Oct 10th, 09:30am ET
    Oct 31st, 09:30am ET (tentative, if needed)
      Discuss and review text proposal for adoption of TSN in Chap 7.5 & 7.6
      Progress and agree on information model for Access network and User service
      Follow-up on actions defined during the editorial review at St. John’s F2F