## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2017-11-09

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF D0.6 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d0/802-1cf-d0-6.pdf
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Orlando meeting, November 6th – 9th
Progressing P802.1CF
  Initial content on Information Model agreed.
    Completely covers service aspects (user sessions)
    Network setup and fault discovery and maintenance require final edits.
  Adoption of Time Sensitive Networking to 802.1CF discussed and required amendments reviewed
    Initial text proposal available, but further details required to complete text amendment.
  Review of status and agreement on moving forward to WG balloting.
    Draft specification will be completed within next teleconferences.
Estimated timeline for P802.1CF with extended scope:
  Starting WG ballot after Nov 2017, Sponsor Ballot Jul 2018
Preparation of contributions to IC NEND
  Two contributions previewed with feedback on potential enhancements for presentation in IC NEND

## Slide 4: Looking forward to next session in Geneva, CH, January 22-26, 2018
Envisioned topics:
  Resolve comments received in the initial WG ballot.
  Potentially discuss contributions to the IC NEND
Upcoming conference calls:
  Nov 28th, 0930AM ET
    to progress contributions and editorial clean-up
  Dec 5th, 0930AM ET
    to agree on final additions for D0.7
  Dec 12th, 0930AM ET
    to conclude on P802.1CF-D1.0 for WG ballot
WG ballot:
  Start on Dec 18th with comment submission deadline on January 19th.