## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2018-01-24

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG page reflecting its status and achievements
  https://1.ieee802.org/omniran/
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF D1.0 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d1/802-1cf-d1-0.pdf
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Geneva meeting, January 22nd - 24th
Progressing P802.1CF
  Initial WG ballot of P802.1CF failed
    21 Abstain, 13 Approve, 7 Disapprove: Approval rate: 65% (< 75%)
    159 comments
      92 Editorial, 67 Technical, 63 binding comments
  All comments processed during F2F meeting
    No difficulties to adopt all comments
    Intensive discussion about a number of formal aspects
      Adoption of some portion of 802.1AC text for information
      Many editorial aspects for getting the document in good shape
    Biggest technical open: Alignment and split of information models on operation, administration, and maintenance
Estimated timeline for P802.1CF with extended scope:
  Starting WG ballot after Nov 2017, Sponsor Ballot Jul 2018
Discussion of contributions to IC NEND
  Initial outline and text of report on industrial IoT reviewed to provide hints for presentation to IC NEND

## Slide 4: Looking forward to next session in Chicago, IL, March 5-9, 2018
Envisioned topics:
  Conclude discussion on information models
  Conclude on revised content of D1.1
  Potentially discuss contributions to the IC NEND
Upcoming conference calls:
  Feb 13th, 0930AM ET
    to discuss editorial process to implement resolved comments
    progress information modeling
  Feb 27th, 0930AM ET
    to progress input for discussions at Chicago F2F
Next WG ballot:
  Start after Chicago F2F with closure some days before May 20th.
    May ‘18 interim in Pittsburgh on May 21st-25th