## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2018-07-12

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG page reflecting its status and achievements
  https://1.ieee802.org/omniran/
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Most recent P802.1CF D2.2 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d2/802-1cf-d2-2.pdf
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements San Diego, CA meeting, July 9th – 12th
Progressing P802.1CF
  D2.1 WG ballot recirculation resulted in 100% approval
    10 editorial comments received
    Comment resolution led to a few editorial corrections to the text
  D2.2 WG ballot recirculation during July
    Conference call planned on July 30th to resolve received comments – if any
  Motion to EC to forward D2.2 to sponsor ballot after successful completion of recirculation
    Sponsor ballot may start about Aug 1st with closure to allow to start comment resolution at the upcoming Oslo interim meeting.
Progressing P802.1CQ
  2 contributions reviewed
    Dynamic assignment of MAC addresses to 802.11 STAs using 802.11aq (PAD)
    Structured assignment of MAC addresses within data centers
  Discussions started to collect scenarios, use-cases and requirements in scope of initial version of P802.1CQ
    Agreement to create document on scenarios and use-cases
Discussion of contributions to NEND ICA
  Review of application of P802.1CF NRM within FFIoT report
Initial thoughts on follow-on specification work to P802.1CF

## Slide 4: Looking forward to next session in Oslo, Norway, September 10-13, 2018
Envisioned topics:
  Comment resolution of sponsor comments on P802.1CF D2.2
  Contributions on P802.1CQ scenarios, use-cases, requirements
  Potentially, review P802.1CF related content of submissions to NEND ICA
  Continue thoughts on follow-on work to P802.1CF
Upcoming conference calls:
  July 30th , 0930AM ET, 1hr
    1CF recirculation comment resolution, if needed
    Decision about forwarding P802.1CF/D2.2 to sponsor ballot
    1CQ discussions depending on input
  September 13th, 08:00 – 11:00 AM CET
    1CQ discussions at the Oslo interim meeting
    WebEX session for remote participation from the wireless interim meeting in Waikoloa, Hawaii (08:00 – 11:00 PM HST)