## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
2018-09-13

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG page reflecting its status and achievements
  https://1.ieee802.org/omniran/
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Most recent P802.1CF D2.2 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d2/802-1cf-d2-2.pdf
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Oslo, Norway meeting, September 10th – 13th
Progressing P802.1CF
  Initial sponsor ballot outcome:
    95% approval,
    3 disapprove votes,
      16 must-be-satisfied comments, 53 comments total
  Resolved most of the comments and agreed on remedies requiring more comprehensive text proposals and modifications to the document
    For review and agreement in conference call on September 25th.
  Plan drafted to go for recirculation before November plenary
Progressing P802.1CQ
  1 revised contribution reviewed
    Review by 802.11 experts postponed to upcoming conference call
  Need for broader socialization of idea and approaches identified
    Plans drafted for upcoming plenary in November
Local hosting of remote participation to NEND ICA session in Waikoloa
  Review of application of P802.1CF NRM within FFIoT report
Further discussions on standardization demand coming out of FFIoT report of NEND ICA
  How to specify FFIoT traffic to allow for more intelligent prioritization on congested links

## Slide 4: Looking forward to next session in Bangkok, Thailand, November 11-14, 2018
Envisioned topics:
  Comment resolution of sponsor recirculation on P802.1CF D3.0
  Review of contributions on P802.1CQ
    Socializing P802.1CQ concepts with 802.11 and 802.15
  Continue discussions on standardization need coming from FFIoT report in cooperation with 802.1 WG/TSN
Upcoming conference calls:
  September 25th , 09:00 AM ET, 2 hrs
    First hour review of 802.1CQ proposal w/ 802.11aq experts
    Second hour 802.1CF sponsor ballot comment resolution
  October 9th, 09:30 – 11:00 AM ET
    Conclusion on 802.1CF sponsor ballot comment resolution
    Initiation of sponsor ballot recirculation